Sprint 2 Retrospective

What went well:

Communication was great, if there were any misunderstandings the group had no problem coming together either on slack, phone calling, or in person and walking through whatever the problem was.

Source control had no conflicts, other than a few instances everything merged with no problems.

There was a few times where we needed to collaborate on code when others needed help. We utilized Slacks video and screen sharing features.

What didn't go well:

Underestimated story points for certain tasks and stories in Jira.

Spread too thin, if someone was working on a task and needed help, it sometimes took a while for someone to take a look at the others task and provide feedback.

Busy week with everyone having Mid-terms.

What will be changed for next sprint:

How we work on Epics/Stories, we plan on having two people per Epic/Story so that we have two sets of eyes looking at them.

Better refinement in Jira.

Curtis will be taking over scrum master duties.